Phase 1 — Stabilise the current single-tenancy build

1. Fix the invitation acceptance flow

This is first because it can leave the system in an inconsistent state.

Goal

Make invitation acceptance one coherent workflow.

Work

- decide which system is authoritative during acceptance: Identity first, then domain activation, or a wrapped transactional workflow

- make AcceptInvitationAsync actually use:

  - displayName

  - password handling approach

- stop the controller from partially completing the workflow

Done means

- no path where a reader becomes active in the domain but cannot log in

- one clear workflow owns invitation acceptance

2. Fix obvious correctness bugs

These are quick wins.

Work

- fix SmtpEmailSender using From instead of FromAddress

- remove sync-over-async from RedirectToLocal

- pass cancellation token consistently in SyncService

- fix stale sync status messaging mismatch

- validate section existence in ReadingProgressService.RecordOpenAsync

Done means

- no known small defects left in the reviewed code

3. Decide and enforce current-user rules

Right now activity and deletion rules are inconsistent.

Decide

For single tenancy:

- can inactive readers comment?

- can inactive readers read?

- can soft-deleted users appear in notifications?

- can authors perform actions if their domain user is inactive?

Work

- write the rule set down

- enforce it consistently in Application services

Done means

- one consistent answer for active, inactive, and soft-deleted user behaviour

Phase 2 — Stop the Web layer from becoming the real application layer

4. Move mutation workflows out of controllers

This is the biggest structural improvement.

First targets

- ActivateProject

- DeactivateProject

- RemoveProject

- AddProjects

Work

Create application services or handlers for those workflows.

For example:

- ActivateProjectForReadersAsync

- DeactivateProjectForReadersAsync

- RemoveProjectAsync

- AddDiscoveredProjectsAsync

Done means

- controllers stop mutating aggregates directly

- controllers call one application workflow per mutation

5. Remove service location from controllers

Work

Replace:

- GetUnitOfWork()

- GetCommentService()

- GetReadEventRepo()

with constructor injection.

Done means

- controller dependencies are explicit

- no hidden request-service calls in controllers

6. Standardise current user resolution

Work

- use BaseController consistently

- remove duplicate GetAuthorAsync() logic from AuthorController

- keep one pattern for author and reader guard checks

Done means

- one way to resolve the current domain user

- one way to require author access

Phase 3 — Tighten application workflows

7. Clean up the publication flow

Work

- either enforce authorId in PublicationService, or remove it

- decide what should happen if a scene has no content hash

- decide whether publishable-status policy stays in service or moves into a clearer policy object

Done means

- no fake security parameter

- explicit publish rules

8. Clean up comment workflow rules

Work

- decide whether only authors may reply, or readers too

- align Comment.CreateReply with that rule

- decide whether authors may comment on unpublished sections

- tighten reply consistency checks where appropriate

Done means

- comment and reply rules are explicit and enforced in one place

9. Clean up dashboard and read-model querying

Work

- decide which dashboard queries belong in repositories

- keep repositories for persistence and straightforward retrieval

- consider a dedicated query/read service for dashboard and section detail pages

Done means

- fewer UI-shaped queries mixed into core repository contracts

- clearer read-side structure

Phase 4 — Make sync safer and easier to live with

10. Replace controller Task.Run sync kickoff

Work

Move manual sync triggering to a proper background mechanism.

Options:

- a queued work item service

- a sync request table

- a simple in-memory queue for now

Done means

- controller does not spawn detached background work

- manual sync and timed sync use the same execution model

11. Tighten sync reconciliation

Work

- check moved section handling

- check reappearing soft-deleted section handling

- reduce redundant descendant soft-delete work

- decide what should happen when parentage changes

Done means

- sync handles structural changes in the Scrivener tree reliably

12. Add operational visibility

Work

- stop swallowing discovery errors silently

- log discovery and parse failures with enough context

- make sync failures visible without digging through code

Done means

- production faults are diagnosable

Phase 5 — Prepare the later tenancy move without building it now

13. Mark the intentional refactor seams

Do not implement multi-tenancy now. Just avoid self-deception.

Work

Document these as future refactor points:

- User.Role

- GetAuthorAsync

- GetAllBetaReadersAsync

- GetReaderActiveProjectAsync

- notification preferences scoping

- comment visibility model

Done means

- we know what is single-tenancy by design

- we do not accidentally treat it as future-proof

How we should work together

Step order

We should do this one slice at a time:

- invitation acceptance

- web mutation workflows

- sync trigger model

- publication and comment rules

- sync reconciliation

Per slice

For each slice, we use the same pattern:

- identify exact rule and target behaviour

- inspect current code

- decide minimal viable refactor

- produce revised code

- review for side effects

- move to next slice

That keeps this controlled.

Recommended immediate next task

Start with:

Invitation acceptance and account creation

Because it is the clearest production risk, and it touches the boundary between domain, application, and web.

Send these next:

- DraftReader.Web\Program.cs

- any Identity configuration in startup

- any DbContext identity mappings if separate from what I’ve seen

- the persistence model for PasswordResetToken if present in EF configuration

Then we fix that flow first.